Initial Project Planning

Strategic Employee Attrition Intelligence Dashboard

| Date | 21 September 2026 |
| --- | --- |
| Team ID | MCA |
| Project Name | Strategic Employee Attrition Intelligence Dashboard |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation

The supplied planning template has been adapted from application-registration examples to the actual employee attrition analytics project. The backlog covers data preparation, analysis, dashboard construction, validation and presentation.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Understanding & Preparation | USN-1 | As an analyst, I can load the employee attrition dataset into the analytics workflow so that the project starts from the complete employee records. | 2 | High | Gayathri Ramakuri | 14-Sep-2026 | 14-Sep-2026 |
| Sprint-1 | Data Understanding & Preparation | USN-2 | As an analyst, I can inspect the 29 fields and their data types so that numerical, categorical and boolean variables are handled correctly. | 2 | High | Gayathri Ramakuri | 14-Sep-2026 | 14-Sep-2026 |
| Sprint-1 | Data Understanding & Preparation | USN-3 | As an analyst, I can check missing values and basic data quality so that dashboard results are based on complete and usable records. | 2 | High | Gayathri Ramakuri | 14-Sep-2026 | 14-Sep-2026 |
| Sprint-1 | Attrition Analysis | USN-4 | As an HR decision maker, I can view total employees, attrition count and attrition rate so that I can understand the overall retention situation. | 2 | High | Gayathri Ramakuri | 14-Sep-2026 | 14-Sep-2026 |
| Sprint-1 | Attrition Analysis | USN-5 | As an HR decision maker, I can compare attrition across departments so that differences between organizational areas are visible. | 2 | High | Gayathri Ramakuri | 14-Sep-2026 | 14-Sep-2026 |
| Sprint-2 | Workforce & Retention Factors | USN-6 | As a manager, I can compare attrition by work mode so that onsite, hybrid and remote patterns can be examined. | 2 | Medium | Gayathri Ramakuri | 15-Sep-2026 | 15-Sep-2026 |
| Sprint-2 | Workforce & Retention Factors | USN-7 | As a manager, I can examine overtime hours by work mode and attrition status so that workload patterns can be explored. | 3 | High | Gayathri Ramakuri | 15-Sep-2026 | 15-Sep-2026 |
| Sprint-2 | Workforce & Retention Factors | USN-8 | As an HR analyst, I can compare burnout, engagement and work-life-balance measures between attrition groups so that wellbeing patterns are visible. | 3 | High | Gayathri Ramakuri | 15-Sep-2026 | 15-Sep-2026 |
| Sprint-2 | Workforce & Retention Factors | USN-9 | As an HR analyst, I can analyze salary, salary-hike and tenure-related measures so that compensation and career patterns can be explored. | 3 | Medium | Gayathri Ramakuri | 16-Sep-2026 | 16-Sep-2026 |
| Sprint-2 | AI & Career Indicators | USN-10 | As a manager, I can examine AI-tool usage and perceived AI job risk alongside attrition so that technology-related workforce patterns can be monitored. | 3 | Medium | Gayathri Ramakuri | 16-Sep-2026 | 16-Sep-2026 |
| Sprint-3 | Dashboard Development | USN-11 | As a dashboard user, I can view KPI cards and summary visuals so that key attrition measures are available at a glance. | 2 | High | Gayathri Ramakuri | 16-Sep-2026 | 16-Sep-2026 |
| Sprint-3 | Dashboard Development | USN-12 | As a dashboard user, I can filter visuals by department, work mode, job level and other dimensions so that I can investigate specific employee groups. | 3 | High | Gayathri Ramakuri | 17-Sep-2026 | 17-Sep-2026 |
| Sprint-3 | Dashboard Development | USN-13 | As a dashboard user, I can interact with charts and cross-filter related visuals so that I can explore relationships without opening the raw dataset. | 3 | High | Gayathri Ramakuri | 17-Sep-2026 | 17-Sep-2026 |
| Sprint-3 | Validation & Presentation | USN-14 | As an analyst, I can validate dashboard totals against the source data and SQL checks so that the reported figures are consistent. | 3 | High | Gayathri Ramakuri | 18-Sep-2026 | 18-Sep-2026 |
| Sprint-3 | Validation & Presentation | USN-15 | As a project presenter, I can explain the major attrition patterns, dashboard functionality and project limitations so that the final solution can be demonstrated clearly. | 2 | Medium | Gayathri Ramakuri | 18-Sep-2026 | 18-Sep-2026 |

Planning Notes

- The sprint dates are a proposed academic-project schedule and can be changed to match the actual submission calendar.

- Team Members is intentionally marked 'To be filled' because no team-member list was provided in the supplied files.

- The SQL file includes department-level attrition, wellbeing averages, null checks, workload by work mode, and sample-record queries; these are aligned with the backlog's analysis and validation activities.

- The dataset contains 5,000 employees and 29 fields, with no missing values detected in the supplied CSV.

- Overall attrition in the supplied data is 17.9% (895 of 5,000 records). This is a descriptive statistic from the dataset, not a prediction of future employee turnover